**CHG0249800- Implementation\_plan\_Certificate\_renewal\_WUPAY(Chicago)**

**Application Server Details:**

WUWCC9ASWUD09 10.47.17.104 PROD Chicago

WUWCC9ASWUD10 10.47.17.105 PROD Chicago

URL’s:

**Please move the traffic and batches to Reston if traffic is in Chicago prior to startup of the Change , Please follow the standard traffic & Batch movement procedure , excel sheets attached below**

Ø **wupay.wuintranet.net**

Ø **wupay.prod.wudip.com**

**Certificate/JKS:** Attached to change Ticket as well as here wugateway.zip



**Implementation Steps(Webhosting):**

**Below steps to be performed in Chicago DC:**

* Take back up of the jks file from below location where certificate needs to be renewed.

**/apps/modasolutions/conf/wugateway.jks**

* Replace the old certs with new certs from **wugateway.zip attached to change ticket / to this document** in the mentioned location **(only wugateway.jks file to be replaced)**.
* Restart the wupay instances in Chicago DC.

Deploy the change one Node at a time .Post successful deployment on Chicago DC ask Wupay team to perform Sanity One node at a time , After confirmation from wupay team on both the Nodes move the batches & traffic to Chicago DC.

**DB2 team Steps:**

* Check for sync and replication status before traffic movement.

**Please follow the respective doc for the WUPay traffic movement –**

** **

**Note: Traffic to be kept on Chicago post change Completion for both wupay url’s**

**Fallback/ Back out Procedures:**

* Replace the jks file from backup location and restart the wupay instances.

**Validation(Digital-L2-WU PAY:**

* Application team will perform the sanity and testing One node after another